A38 Canal Bridges

Update 15 January 2020

Work taking place this week:

- Excavate and surface existing splitter islands to allow for contraflow system to be installed on Sunday night

- Expose existing BT apparatus

Work taking place next week:

- Commence construction of piling mat

- Commence Severn Trent Water Diversion

- Commence slewing of BT apparatus